It depends on how you count "steps," so let me break it down honestly by phase, with realistic sizing — and flag which parts I can actually do for you versus what needs your own accounts/infrastructure.

Phase 1 — Database & Admin (~8 steps, the foundation everything else sits on)

- Design the Supabase schema — tables for schools, teachers, students, classes, subjects, assignments, availability, timetable slots, payments, staff accounts, settings — plus row-level security policies

- Supabase Auth setup + role-based access (admin/teacher/staff/read-only), replacing the current hardcoded login

- Next.js project scaffold — layout, routing, shared components

- Students CRUD (list, search, add, edit, delete)

- Registration page

- Payments (record payment, fee rubrics, outstanding balances)

- Teachers CRUD + CSV/Excel import — reusing the import logic, but with the two bugs I found and fixed already accounted for

- Settings — subjects, pairing rules, series, time slots, letterhead

Phase 2 — Data Capture AI (~2 steps) 9. Tesseract.js OCR integration for scanned mark sheets 10. Class List / grading UI wired to the database

Phase 3 — Scheduling & I/O (~4 steps, the heaviest lift) 11. Port the timetable generation algorithm itself (density-fill, most-constrained-first ordering, the compaction pass) to TypeScript 12. Port Subject Coverage 13. Port the Suggest/Swap/Reshuffle engine — genuinely the most complex piece of logic in the whole prototype 14. Printable timetables and report cards (react-to-print / jsPDF)

Phase 4 — Offline/PWA (~2 steps) 15. Service worker + IndexedDB for offline-first use 16. Background sync when connectivity returns

Phase 5 — Mobile (~2 steps) 17. PWA installability + parent portal 18. React Native/Capacitor Android build

So: roughly 18 concrete steps across 5 phases. But "steps" isn't a great unit here — some of these are a day of work, others (step 13, the Suggest/Swap engine; step 1, the schema) are genuinely multi-day even for someone who already knows exactly what it needs to do, since I'd be re-implementing logic that took many iterations to get right the first time.

What I can actually do directly, versus what needs you:

- I can write the schema, the migration SQL, and the Next.js/React code for any of these steps.

- I can't provision a Supabase project, set environment secrets, deploy, or submit to an app store — those need your own accounts and access.

Given that, want to just start on step 1 (the schema) so there's something concrete to react to?